Business Arts and Information Technology

Management

Manage Projects

BSBPMG510A

On completion of this unit you will have the skills and knowledge required to manage a straightforward project or a section of a larger project. This unit addresses the management of projects including the development of a project plan, administering and monitoring the project, finalising the project and reviewing the project to identify lessons learnt for application to future projects.

This is an ungraded unit and results will be recorded as Competent or Not Yet Competent.  Assessment will be completed against the following elements of competency.

|  | Element | Performance criteria |
| --- | --- | --- |
| 1. | Define project | - Access project scope and other relevant documentation - Define project stakeholders - Seek clarification from delegating authority of any issues related to project and project parameters - Identify limits of own responsibility and reporting requirements - Clarify relationship of project to other projects and to the organisation's objectives - Determine and access available resources to undertake project |
| 2. | Develop project plan | - Develop project plan including timelines, work breakdown structure, role and responsibilities and other details of how the project will be managed in relation to the project parameters - Identify and access appropriate project management tools - Formulate risk management plan for project, including occupational health and safety (OHS) - Develop and approve project budget - Consult team members and take their views into account in planning the project - Finalise project plan and gain any necessary approvals to commence project according to documented plan |
| 3. | Administer and monitor project | - Take action to ensure project team members are clear about their responsibilities and the project requirements - Provide support for project team members, especially with regard to specific needs, to ensure that the quality of the expected outcomes of the project and documented time lines are met - Establish and maintain required record keeping systems throughout the project - Implement and monitor plans for managing project finances, resources (human, physical and technical) and quality - Complete and forward project reports as required to stakeholders - Undertake risk management as required to ensure project outcomes are met - Achieve project deliverables |
| 4. | Finalise project | - Complete financial record keeping associated with project and check for accuracy - Assign staff involved in project to new roles or reassign to previous roles - Complete project documentation and obtain any necessary sign offs for concluding project |
| 5. | Review project | - Review project outcomes and processes against the project scope and plan - Involve team members in the project review - Document lessons learnt from the project and report within the organisation |

The learning materials provided to you is a toolbox – electronic learning materials.  The materials include audio interviews with individuals involved in projects, a case study to work through the examples, paper-based reading materials for each unit, workplace activities and a case study for you to complete for assessment purposes.

Activating the Toolbox

The toolbox has been provided on the attached link, can be downloaded, unzipped and can be read on any computer.  Complete the following steps to open the toolbox:

- Go to my computer and locate your disk drive.

- The directory bsbpmg510a will appear – double click to open.

- In the directory a series of files will appear.  Double click on the index file.

- The toolbox will then open on your screen.

- The opening page of the toolbox will appear – click on ENTER.

- At the top of the screen the following warning will appear:

Right click on the warning and select Allow Blocked Content.

Working through the Toolbox

- An introduction page will appear – read through the introduction to become familiar with the toolbox contents.

- On the left-hand side of the screen the toolbox options are available.  Select Topics.

- Each of the topics will be listed on the screen.  Work through each topic separately and in order.

- Each topic includes:

  - Overview – outlines the content of the topic and the elements addressed.

  - Case study – the information for the case study is provided including instructions for your tasks.

  - Information – audio information about the topic and a reading.  Click on the link to the reading and a word document will open.  Read on screen or print.  This document provides the theory you require in relation to the topic.

  - Activities – for individuals currently working in projects a workplace activity sheet is included.  Websites for examples of worksheets are available and a quiz.

Assessment Requirements

To ensure ongoing assessment and support is available for this unit the following will be required:

- On completion of the quiz for each topic email your answers to your facilitator (ruth.biilmann@det.nsw.edu.au) or fax on 6452 0730.  Ensure your name is included on the document.

- Complete the tasks for each topic – collate the final document and forward for assessment.  Individuals can send each topic separately for ongoing feedback.

- Individuals wishing to utilise their own workplace for evidence are to complete the workplace activities for ongoing feedback and the following evidence is to be collated.

Authenticated or simulated project with portfolio of evidence and report signed off by a supervisor or sponsor (attached).

Documentation that could be used as evidence includes:

- project plans

- emails, letters, financial statements, other documentation relating to project management and execution

- project reports

- samples, prototypes, other physical products produced in project

- reports of lessons learnt from review process

Processes that could be used as evidence include:

- how project scope and other relevant documentation was accessed

- how project stakeholders were defined

- how risk management plan was developed and implemented

- how resources were determined and accessed

- how project plan was formulated

- how project team members were led in managing project

- project was monitored and managed

- how project was finalised and closure effected

- how project was reviewed

All confidentiality will be maintained with the documentation presented and will be returned to the participant.  Confidential information can be blackened – the process is being assessed more than the content.

Third Party Testimonial

(Date)

To whom it may concern

RE: 	 	skills in/as

(insert candidate name)                                                                	(insert industry/job title)

I certify that the above named person has:

worked at 							 for a period of 	 years

regularly undertaken the following activities within the workplace since commencing employment with this organisation:

- Initial those skills/ competencies (below) that the candidate has or can successfully perform in the workplace

- project scope and other relevant documentation accessed or developed

- defined project stakeholders

- develop and implement a risk management plan

- determine and access resources

- formulate the project plan

- lead project team members

- monitor and manage a project

- finalise and close the project

- review the project

If you would like any further information or would like to discuss any of the above, I can be contacted on

Yours sincerely

Signature

Print Name and Position